|  |
| --- |
| **Monday, May 2, 2016 – Friday, May 6, 2016** |

The following construction schedule is subject to change due to unforeseen circumstances and/or weather conditions. Access will be maintained at all times.

**MIRACLE MILE**

There will be no impact to vehicular traffic for the root pruning operations that are currently on going with the exception of demolition disposals and deliveries of structural soil which are typically less than 30 minutes.

**000 Block North and South Side – Root Pruning Operations**

The root pruning work will be on going throughout the week on the north side and south side. Pedestrian access will be maintained as long as it does not pose a safety risk or restrict construction activities. On street parking will be restricted within the work zone area. The work should be completed by May 13, 2016. Should we experience any delays, we will advise accordingly.

**100 Block North and South Side – Root Pruning Operations**

The root pruning work will be on going throughout the week on the north side and south side. Pedestrian access will be maintained as long as it does not pose a safety risk or restrict construction activities. On street parking will be restricted within the work zone area. The work should be completed by May 13, 2016. Should we experience any delays, we will advise accordingly.

**GIRALDA AVENUE**

No work is planned for next week on Giralda Avenue. As a reminder, the Water Main and Water Service replacement work to be completed by Miami-Dade County Water & Sewer Department forces will begin on May 9, 2016.